## Slide 1: Milestone 1 Presentation
Robert Claud

## Slide 2
Started this project after two failed attempts at other projects with companies
  First Project: Particle Monitoring System for Northrop Grumman
    Unsuccessful due to cybersecurity policies related to working in the defense industry
    The timeline for this class was not long enough to account for sufficient cybersecurity review and approval by the company
  Second Project: Mobile Test Station for Dormakaba
    Unsuccessful due to a lack of communication with assigned partner
    Was unable to contact appropriate stakeholders
Will move forward with monitoring a home appliance

## Slide 3: Project Description
Work that needs to be done
  Develop appropriate mounts for the sensors onto the coffee maker
  Write Python scripts to interface with the sensors and collect data
  Develop Machine Learning models to detect when coffee is brewed
Technology and devices used
  DS18B20 Thermocouple to monitor how hot the water tank gets while brewing coffee
  ADXL345 Accelerometer to monitor the pumping of water from the water tank to the pot above the grounds
Problem that will be solved
  Identifying when my coffee is done in case I walk away.

## Slide 4: Target Audience
ME!
Anyone who loves coffee
  And is super busy and prone to walking away while coffee is being brewed
Needs
  A system to notify and monitor the status of a fresh batch of coffee
Background and expertise
  Busy professional engineer and graduate student

## Slide 5: Roles and Responsibilities
Microelectronics Semiconductor Engineer working at Northrop Grumman
  Day-to-day tasks as a full-stack software engineer
    Developing frontend web applications using TypeScript and React
    Developing backend APIs in Python using Flask or FastAPI frameworks
    Networking with industrial automation sensors and devices catered for the Semiconductor Industry
Prior experience as a Mechanical Hardware Engineer
  Performed structural analysis on components for use in undersea environments
  Developed CAD models for electronic enclosures
Expertise

## Slide 6: Roles and Responsibilities
I will be handling the entirety of the project. I will be responsible for:
  Acquiring appropriate mounts for the sensors
    Designing in CAD and 3D printing if needed
  Writing a Python script to read the data using MTConnect
  Developing a relational database schema using MySQL
  Developing a user interface either in Grafana or a full web application using TypeScript/React
  Developing machine learning models to notify when coffee is brewed
I will need support from the TA Yuseop Sim as a resource and mentor for this project
  Acting in an advisory or consulting role
Responsibilities

## Slide 7: Communication Channels
Will communicate on an as-need basis with the professor and TA using teams or outlook emails

## Slide 8: Resources
Software
Frontend Development
Use TypeScript as the language
Web application using the React framework
Bundled using Vite
Relational Database
Schema developed in MySQL
Machine Learning Models
Models will be developed using TensorFlow
Will utilize Jupyter Notebooks for writing the algorithms

## Slide 9: Resources
Utilize the sensors used in the labs for this project
  ADXL345 Triple-Axis Accelerometer
  DS18B20 Thermocouple
Utilize the Raspberry Pi used in the labs
  Optionally can use a Raspberry Pi Zero that is already owned
Hardware

## Slide 10: Tentative Tasks and Proposed Timeline
Sensor Deployment – Week 11
  Develop mounts to affix sensors to the coffee machine
  Develop a database schema to parse data into
Frontend Development – Week 13
  Develop a front-end application to track sensor readings in real-time
Machine learning modelling – Week 16
  Develop a machine learning model
Automated notifications – Reach Goal
  Assign email credentials to the monitoring system to send an email once coffee is brewed